BOROUGH OF KETTERING

EAST KETTERING LIAISON FORUM

MEETING HELD: 18th June 2015

Present :	Councillor Lloyd Bunday (Chair)

Councillors Clark Mitchell, Shirley Lynch, Mark Rowley, Derek Zanger, Eileen Hales MBE, Linda Adams, Victoria Lamb (Warkton Parish Council), Reg Barby (Barton Seagrave PC), Stephen Pickard (Cranford PC) and Dr Tom Kelly (CPRE), Cayti Bilski (Churches Together).

Also Present:	Fifteen members of the public.

KBC Officers: 	Rob Harbour, Adrian Arnold and Nicola Thompson

Anne Ireson (Committee Administrator)

NCC Officers: 	Richard Hall (NCC Highways)

Developers:	Alan Wordie (Alledge Brook)

Anglian Water Officer:	Dan Ledger

Members of the Press: 	None

Apologies: 	Cllrs Linda Adams, Steve Bellamy, Philip Hollobone, Anne Lee, Russell Roberts, Jim Harker (NCC), Toni Wilkin (Weekley Parish Council), Sgt Scott Little (Police), Bill Warden (Hallam Land) and Derek Sleigh

| REF | Item / Issue | Response/Action | Responsibility | Timescale |
| --- | --- | --- | --- | --- |
| 15.EKLF.01 | ELECTION OF CHAIR AND APPOINTMENT OF DEPUTY CHAIR RESOLVED that Councillor Lloyd Bunday be elected Chair and Councillor Victoria Lamb be appointed Deputy Chair of the Forum. |  |  |  |
| 15.EKLF.02 | NOTES OF MEETING HELD ON 24TH MARCH 2015 The notes of the last meeting held on 24th March 2015 were agreed by the members of the forum as a true record of the meeting. |  |  |  |
| 15.EKLF.03 | ACTIONS ARISING FROM THE NOTES OF THE LAST MEETING None. |  |  |  |
| 15.EKLF.04 | UPDATES The Timeline for Delivery, Action Plan and Infrastructure Updates were given verbally and in a presentation to the Forum as follows: Taylor Wimpey & Working on specific details Persimmon and conditions in readiness for start on site late summer Access D To commence work Warkton Lane/ Aug/Sept 2015 Deeble Road Looking at ways to mitigate Impact on Warkton Lane during construction period. |  |  |  |

| REF | Item / Issue | Response/Action | Responsibility | Timescale |
| --- | --- | --- | --- | --- |
|  | Access F To commence Sept 2015 Into site from A14 for completion Autumn/ J10 Winter Road from Access Autumn/Winter 2015 F to Cranford Road Woodlands Ave/ Autumn 2015 Barton Road Service road into Early-mid summer 2015 School Access E To commence Autumn Barton Road/ 2015 Warkton Lane Connection on infill Sept. 2016 Road to Access D and School Wicksteed Park/ Design details are being Barton Road/ worked on. Windmill Ave Junction Enlargement of existing Deeble Road/ roundabout start Summer Windmill Ave 2015 |  |  |  |

| REF | Item / Issue | Response/Action | Responsibility | Timescale |
| --- | --- | --- | --- | --- |
|  | Proposed Names Hanwood Park & Park of developments Drive Hayfield Cross To open with temporary access C of E School September 2015 Major Infrastructure Strategic drainage – foul water sewers and drainage April 2016 to January 2017 Jct 10A/A14 Business Hope to have indicative Case programme by end of 2015 We/Wa Link Road Discussions beginning to take place. Will bring timeline to forum. Health Provision By end of the Summer 2015 will have greater idea of level of service likely to come forward. Planning Applications An update was given on planning applications: Parcel R 19 (167 dwellings and associated works) – Section 106 was in the final stages. Parcels R23 and R24 (332 dwellings) – Section 106 yet to be completed. Parcels R7, R9 and R10 (325 homes) – Planning application approved. |  |  |  |

| REF | Item / Issue | Response/Action | Responsibility | Timescale |
| --- | --- | --- | --- | --- |
| 15.EKLF.05 | QUESTIONS Q Does all flood management have to go through Northamptonshire County Council following the change in the Constitution? Q What are the technical works in relation to Jct 10A. Could Cranford Parish Council have a representative on the working group? Q There are concerns regarding the temporary access to the school. What traffic measures will be undertaken to make the access safe and enforce speed limits on the road. | A Sustainable drainage systems were the responsibility of the Environment Agency in the past, but now all consultations have to go back through Northamptonshire County Council, except for those already approved by the Environment Agency. A No. This is a technical group. We will look at the programme with Highways England before the business case is finalised. The process will determine when this work will be brought into the public arena and public engagement will take place when Highways England are confident they can take it forward. We will let Highways England know that Cranford Parish Council would like to be involved. However, this will not make any difference as to when wider consultation on the options comes forward, which will be the best time to make views known. A A proposal regarding the junction had been submitted and put to the speed limit review panel. It was agreed that the speed limit be reduced from 40 mph to 30 mph There was a stipulation that traffic calming measures to ensure speed control was in place. Details were not yet known. We will ensure this point is taken into account. | AA AA |  |

| REF | Item / Issue | Response/Action | Responsibility | Timescale |
| --- | --- | --- | --- | --- |
|  | QUESTIONS (cont) Q More signs should be put up in Cranford Road. Some of the signs are hidden behind hedges. Q The school is opening in September. Will the access road have traffic calming? Q Residents are concerned that developers will access the Hallam site from Poplars Farm Road. Q Traffic can sometimes be backed-up from the junction of Barton Road and Cranford Road all the way to Jct 10 of the A14. When the school opens there will be lots of vehicles turning right, which will cause a build-up of traffic at 8.30 am and 3.30 pm. Q Will construction traffic use Access E (Barton Road/Warkton Lane)? Q Will the school be served by Broadband? | A This will be raise at the Speed Management Workshop at Northamptonshire County Council A There are no firm proposals for traffic calming, but we will rely on a temporary order until permanent orders are made. A Access into the Hallam site will be from Deeble Road/Warkton Lane only. A Traffic studies have shown this is not an issue at the moment and the assessment did not take account of traffic generated by the school. There is a requirement for a further traffic study to be carried out and if there is an increase in traffic movement at this junction a capacity assessment will be carried out. A Site clearance will have to take place before construction of houses. If Access E and the infill road area connected construction traffic could use Access F. A The school will be using a satellite system and details will be submitted by 22nd July. | Cllr EH Northamptonshire County Council |  |
| 15.EKLF.06 | ITEMS FOR NEXT MEETING No items were submitted. |  |  |  |
| 15.EKLF.07 | DATE OF NEXT MEETING 24th September 2015 |  |  |  |

(The meeting started at 6.00 pm and ended at 7.15 pm)

Signed …………………………………………………………………………………………………

Chair

AI