PURPOSE OF REPORT To inform Members of the numbers of housing completions in Kettering Borough for the period 2015/16.

2.	INFORMATION

  - Members may recall that at the meeting of this Committee on 27 January 2016, it was reported that Kettering Borough’s housing target, set through the Emerging North Northamptonshire Joint Core Strategy (JCS), is 10,400 dwellings (Minute 15.PP.22 refers).  The JCS covers the 20 year period 2011-2031.  This equates to an annual average dwelling completion rate of 520 dwellings per annum.  It was reported that Kettering Borough had a shortfall in housing completions against its annual JCS targets.

  - Officers have undertaken an annual review of housing completions, and can report that for the last 12 month period there has been a marked improvement in the numbers of housing completions.  Between 1 April 2015 and 31 March 2016, 547 dwellings have been completed, this is nearly double the completions for the previous year.  This still leaves a shortfall against the numbers of completions required through the JCS, but it does show a dramatic uplift in activity at sites.

  - For Members information, and to give an indication of the build rates to date, the table below provides the annual completion rates for the past 5 years, and cumulative year-on-year performance.

| Housing Performance Relative to JCS 2011-16 |
| --- |
|  | Actual Completions | Cumulative shortfall |
| Recorded Completions 2011/12 | 313 | -207 |
| Recorded Completions 2012/13 | 351 | -376 |
| Recorded Completions 2013/14 | 540 | -356 |
| Recorded Completions 2014/15 | 282 | -594 |
| Recorded Completions 2015/16 | 547 | -567 |
| Total Completions 2011-16 | 2,033 |  |
| JCS Requirement 2011-16 (520 x 5) | 2,600 |  |
| Housing Completion Shortfall 2011-16 | - 567 |  |

  - The spread of housing completions for the last two years, relative to settlement, is provided in the table below.

| Housing Completions |
| --- |
|  | 2014/15 | 2015/16 |
| Kettering (inc. Barton Seagrave) | 84 | 185 |
| Burton Latimer | 125 | 95 |
| Desborough | 0 | 156 |
| Rothwell | 63 | 81 |
| Rural Area | 10 | 30 |
| Total | 282 | 547 |

The numbers of affordable housing completions for the same periods were 123 dwellings and 103 dwellings respectively.  The current forecast for 2016/17 is 178 dwellings.

- CONSULTATION AND CUSTOMER IMPACT

3.1	There is no consultation necessary as a result of this report.  The findings will be reported through the next North Northamptonshire Annual Monitoring Report.

- POLICY IMPLICATIONS

  - The contents of this report may be used as evidence in developing future planning policies.

- USE OF RESOURCES

5.1 	None directly related to this report.

Contact Officer:  Simon Richardson – Development Manager

Previous Reports/ Minutes:

Ref: Planning Policy Committee - Housing Land Supply

Date: 27 January 2016

# Text boxes

6.	RECOMMENDATION

That Members note the contents of this report.