# KETTERING MASTERPLAN – ACTION PLAN

The Action Plan provides a recommended programme in terms of short, medium, long term actions/ projects to ensure a vibrant and successful future for the town centre. It must be recognised that the Masterplan and Action Plan needs to be flexible to accommodate changing circumstances and priorities. The Action Plan will need to be regularly reviewed to ensure the aims and objectives are achieved.

SHORT TERM PROJECTS/ ACTIONS 2005- 2008

| No. | Project/ Action | Potential Funding Sources | Leadership and Key Stakeholders | Priority |
| --- | --- | --- | --- | --- |
| S1 | Produce scoping report setting out key actions to ensure masterplan can be translated into a robust Area Action Plan | Kettering Borough Council Joint Planning Unit (North NorthamptonshireTogether) Northamptonshire Partnership | Kettering Borough Council Consultants | 1 |
| S2 | Develop detailed Masterplan Implementation Strategy to include development appraisal, transport solutions and modelling, further economic justification in order to support funding bids. Identify the amount of growth that can be accommodated in the town centre. | Kettering Borough Council Joint Planning Unit Northamptonshire Partnership Emda ODPM Growth Fund | Kettering Borough Council Consultants Northamptonshire County Council | 1 |
| S3 | Initiate further discussions with key landowners, developers and stakeholders in order to identify how sites can be taken forward. | Part of Masterplan Implementation strategy | Kettering Borough Council Consultants | 1 |
| S4 | Ensure synergy between a Growth Option Appraisal and the Town Centre Masterplan. Identify key infrastructure requirements, assess feasibility and deliverability of growth options. | Kettering Borough Council Joint Planning Unit Northamptonshire Partnership Emda ODPM Growth Fund | Joint Northamptonshire Planning Unit Kettering Borough Council | 2 |
| S5 | Submit funding bid applications to ODPM Growth Fund | ODPM Growth Fund | Kettering Borough Council | 1 |
| S6 | Detailed feasibility study looking at relocating the Council Offices (linked to S15) | Kettering Borough Council | Kettering Borough Council Consultants/ Developers | 1 |
| S7 | Detailed feasibility study looking at leisure facility provision i.e Leisure Centre/ Swimming Pool | Kettering Borough Council | Kettering Borough Council | 2 |
| S8 | Retail / Leisure Quarter – Key Priorities/ Projects Extension to Newlands Shopping Centre incorporating mix of uses including retail, leisure and residential Telephone Exchange Land assembly Discussion with landowners and key stakeholders Development Appraisal | Private Sector Kettering Borough Council ODPM Growth Fund | Private Sector Kettering Borough Council Major Retailers Leisure Operators Owners of Newland Centre | 1 |
| S9 | Public Realm Improvements – Gold Street/ Lower St – Creation of Times Square | Private Sector Kettering Borough Council | Private Sector Kettering Borough Council | 2 |
| S10 | Relocation of Market to High Street | Kettering Borough Council | Kettering Borough Council | 2 |
| S11 | Western Gateway – Key Priorities/ Projects Land Assembly Acquisition of Gateway Development Site – Northfield Avenue/ Lower Street Discussion with landowners and key stakeholders Development Appraisal | Private Sector Kettering Borough Council ODPM Growth Fund | Private Sector Kettering Borough Council | 1 |
| S12 | Creation of Slade Brook Linear Park Improvements to Meadow Road Recreation Ground | Kettering Borough Council Northamptonshire Partnership Emda ODPM Growth Fund | Kettering Borough Council | 1 |
| S13 | Heritage Quarter – Key Projects/ Priorities Public Realm Improvements to Market Place | Kettering Borough Council Northamptonshire Partnership Emda ODPM growth Fund | Kettering Borough Council Private Sector | 1 |
| S14 | Mixed Use Development at end of Market Place/ Sheep Street A3, Community Facilities, One Stop Shop, Offices, Residential | Kettering Borough Council Northamptonshire Partnership Emda ODPM growth Fund Private Sector | Kettering Borough Council Private Sector | 1 |
| S15 | Identification of alternative site for the Police, Magistrate Court Identification of alternative site for Council Offices (linked to S6) Identification of alternative site for swimming pool | Kettering Borough Council Private Sector Northamptonshire Police | Kettering Borough Council Private Sector Northamptonshire Police Consultants/ Developers | 1 |
| S16 | Station Quarter – Key Projects/ Priorities Office Quarter feasibility Land Assembly Discussion with landowners and key stakeholders/ developers Identification of alternative sites for leisure Development Appraisal | Northamptonshire Partnership Emda ODPM Growth Fund English Partnership Private Sector Network Rail Midland Mainline | Kettering Borough Council Northamptonshire Partnership Emda English Partnership Private Sector Network Rail Midland Mainline | 2 |
| S17 | Improve public transport interchange Public realm improvements/ new square Improvements to Station Road and connection with Town Centre. | Kettering Borough Council Northamptonshire Partnership Emda ODPM Growth Fund English Partnership Private Sector Network Rail Midland Mainline | Kettering Borough Council Northamptonshire Partnership Emda ODPM growth Fund English Partnership Private Sector Network Rail Midland Mainline Stagecoach | 1 |
| S18 | Production of Area Action Plan for Town Centre Sustainability Appraisal | Kettering Borough Council | Kettering Borough Council | 1 |

MEDIUM TERM PROJECTS 2008-2010

| No. | Project/ Action | Potential Funding Sources | Leadership and Key Stakeholders | Priority |
| --- | --- | --- | --- | --- |
| M1 | Extension to Newlands Shopping Centre and new mixed use development fronting onto Northall Street | Private Sector | Private Sector Kettering Borough Council Private Sector Major Retailers Leisure Operators Owners of Newland Centre | 3 |
| M2 | Seek demolition of telephone exchange and provision of new mixed use development to include multi storey car park, retail and residential | Private Sector English Partnership ODPM Growth Fund | Kettering Borough Council Private Sector | 4 |
| M3 | Provision of new multi-storey car park at the railway station and development of the existing bus depot site on Northampton Road | Private Sector | Kettering Borough Council Private Sector | 3 |
| M4 | Improvements to North/ South route to relieve traffic congestion on Northampton Road/ Northfield Avenue | LTP ODPM Growth Fund Kettering Borough Council Private Sector | Kettering Borough Council Northamptonshire County Council | 3 |

LONG TERM PROJECTS 2010+

| No. | Project/ Action | Potential Funding Sources | Leadership and Key Stakeholders | Priority |
| --- | --- | --- | --- | --- |
| L1 | New Council Offices | ODPM Growth Fund Kettering Borough Council Private Sector | Kettering Borough Council | 4 |
| L2 | New Leisure Facilities | Kettering Borough Council Northamptonshire Partnership Emda ODPM growth Fund English Partnership Private Sector Leisure Operators | Kettering Borough Council Private Sector | 4 |
| L3 | Widening of railway bridges | Kettering Borough Council Northamptonshire Partnership Emda ODPM growth Fund English Partnership Private Sector Network Rail Midland Mainline | Kettering Borough Council Northamptonshire Partnership Emda English Partnership Private Sector Network Rail Midland Mainline | 4 |