1.  PURPOSE OF REPORT

To provide an update on the East Kettering Sustainable Urban Extension

2.    Information - Background

2.1. The East Kettering Sustainable Urban Extension (S.U.E) was granted outline planning permission on 1st April 2010 subject to a legal agreement and 91 conditions covering various issues, including Design Coding, Reserved Matters applications, Archaeology, Drainage, Access and Movement, Sustainable Design, Biodiversity, the provision of community facilities, open space and employment and retail floorspace.

2.2. The granting of outline planning permission gives a broad indication of the form that the development will take, as shown on the approved Strategic Master Plan.  Detail such as access to the S.U.E (pedestrian and vehicular), its internal layout, the location and appearance of buildings (collectively known as Reserved Matters) will be decided later, through the submission of further applications.

2.3. East Kettering S.U.E consists of 5,500 dwellings, 11.25 ha of employment land (with no plans for warehouse or general industrial development), a  District Centre which will include a range of facilities such as shops, offices, cafes, a waste management facility and homes, as well as a nursery, primary school, community building, NHS clinic and leisure facilities.  Three smaller Local Centres located around the S.U.E will provide for the day to day needs of nearby residents.

2.4. The S.U.E will include 4 primary schools and a 10 hectare site reserved for a secondary school. Northamptonshire County Council as Local Education Authority will review the need for Secondary Education in 2016, and will decide then if a secondary school is needed. East Kettering SUE will provide 21.3 hectares of Formal Open Space and 85.9 ha of Informal Open Space will be proved as part of the SUE, including the retention of existing parcels of woodland at Shaft Field Spinney, Stubbs Spinney and The Osier Bed and 26 hectares of new woodland planting.

3.	Current Position

3.1. The East Kettering S.U.E is a long term project and the outline planning permission is the first stage of this process. Further applications to deal with infrastructure (such as roads, drainage and open space), residential and employment areas, the District and Local Centres, will be submitted to the Council over the coming years.

3.2. A number of conditions will also need to be approved before the development can begin on site, key issues being a solution to how the development accesses the A14, the Weekly Warkton Avenue and Design Coding - a document that sets the rules to guide the physical design of the site.  Some conditions (archaeology and minerals for example) require survey work to be carried out, so there may be some activity on site over the coming months.

3.3 Meetings have been held with Local Businesses and Parishes to identify and capture their views on an acceptable solution to access to the A14 from the S.U.E. Work is ongoing on this issue.

4. East Kettering Liaison Forum

4.1. Due to the large scale and significance of the S.U.E Kettering Borough Council set up the East Kettering Liaison Forum to help communication between all the stakeholders in the area affected, and as a forum to raise and discuss issues and concerns.

4.2. The Forum continues to meet and acts as a link between the local authorities, developers and local interest groups. It will monitor the implementation and impact of the development on the economic, environmental and social well being of the area and help the council and developer to ensure that local people are kept informed of the development and its programming. Developers will also be able to show draft proposals for the S.U.E to the Forum for comment prior to the submission/ consideration of planning applications