# BOROUGH OF KETTERING

# EAST KETTERING LIAISON FORUM

# MEETING HELD: 13 July 2010

# Present :

Core Group :  	Cllr Ursula Jones (Warkton PC)  -  Chair

Sir Peter Fry (Cranford PC). Jeff Baynham (BLAG),; Ian Christian (PFAG); Cllr Jim Hakewill (KBC),  Alfie Buller (Alledge Brook); Vittorio Drico (Allege Brook); Fergus Macdonald (Burton Latimer TC); Cayti Bilski (Churches Together); Reg Barby (Barton Seagrave PC).

Associate Group : 	County Cllr  Robert Civil; Cllr Russell Roberts (Barton Ward); Cllr Jonathan Bullock (Queen Eleanor and Buccleuch Ward); Cllr Derek Zanger (Burton Latimer Ward).

KBC Officers : 	Martin Hammond (Deputy Chief Executive) Cath Harvey (Head of Development Services),  Christina Riley (Senior Planning Officer); Anne Ireson (Democratic Services)

NCC Officers :	None

Members of the Public :   Stephen Pickard (Cranford PC), Brian Duffy (Cranford PC); Sarah Simeons; Rachel Davis; Pru Swallow; Anthony Swallow.

Members of the Press : 	None

# Apologies :  	Cllr David Gunn (Burton Latimer Town Council); Cllr Christopher Lamb (Barton Ward); Kaarin Goodburn (PFAG); Cllr Christopher  Groome (Burton Latimer Ward); Graham Bell (Churches Together); Grafton Underwood Parish Council

| REF | Issue | Response/Action | Respon-sibility | Timescale |
| --- | --- | --- | --- | --- |
| 10.EKLF.06 | NOTES OF MEETING HELD ON 7TH APRIL Approved as a correct record and signed by the Chair. |  |  |  |
| 10.EKLF.07 | MATTERS ARISING FROM THE NOTES OF THE LAST MEETING Noted that attendance is still poor 10.EKLF.004 (Reporting of Information): The information is not meaningful unless timescales are included. | The Update Bulletin will include dates where appropriate. |  |  |
| 10.EKLF.08 | UPDATE BULLETIN Archaeology Fieldwork is ongoing, but no final report was yet available. Broadholme Finance had been committed for improvements during a spending period of 2010-2015, but no details of a precise plan had been received. The improvements were not dependent on government grant. The project would be undertaken by Anglian Water and any updates would be available on their website. A14: J10/10A Concern was expressed about the risk of not improving junctions into the development from the A14, since the developers own projections had shown how congested the junctions would be without investment. There was an apparent lack of certainty about funding, either from the developer, or the government. What will be done about the Junction 10 slip road? Full consultation on proposals is essential, and is a key aspect for affected villages. Website Will job vacancies in the growth area be included on the website? There is concern that high level jobs will not be attracted to the area, and this could be a good indicator of progress. The timeline should be colour-coded to give an indication of what projects are backed/funded, or what was subject to other parameters or not yet funded. A key would be needed to show what type of development was being referred to (eg B1 use means nothing to most people) Is there a time limit applied to the planning permissions? Forum dates should be included on the website | A summary of the report would be published on the website when it was available. A copy of the route which the sewer improvements would take would be obtained and shared with the Forum when available. The Planning Permission is conditioned to control development, and the Council will take advice from the Highways Agency and NCC Highways. The developer had agreed to fund the technical work to examine new options fro J10/10a It is difficult to make slip roads, longer and wider at Junction 10 because of the proximity of Polwell Lane Bridge and housing. The consultants have been asked to consider all options. Consultation will be inclusive and wide ranging at every stage. Links with NNDC website will be included. This could show the rate of success, but would need to be frequently updated. The planning condition gives three years from 1st April 2010 for work to start on site. Dates of forthcoming meetings will be included. AGREED Members of the Forum submit ideas of what should be included in the timeline to Christina Riley. The timeline would be colour-coded. | Christina Riley Cath Harvey Christina Riley Christina Riley | By next meeting Ongoing By Sept 2010 By Sept 2010 |
| 10.EKLF.09 | WORKSHOPS – DESIGN CODING AND LOW/ZERO CARBON STRATEGY Three workshop sessions were held, the results of which are attached as and Appendix to these notes. Feedback on the workshops was extremely positive, with members of the Forum expressing a wish for more activities of this kind to be included in future meetings. | AGREED That regular bulletins and feedback be taken to each meeting of the Kettering Town Forum, the A6 Towns Forum and the Rural Forum. |  |  |
| 10.EKLF.10 | ANY OTHER BUSINESS Regional Housing Targets – current position. Start of development – where to begin? A self-build allocation of land should be included in the development Academy for New Wave Energy – Wind Farms – should be investigated Attendance – Substitute Members of the Forum should be appointed. Future Meetings – should be held in various locations, eg at the Green Patch. | Regional Housing Targets originally informed the Core Spatial Strategy. Once the CSS is adopted it is the government document for the local planning process. The abolition of regional housing targets only affects those places where there is no Regional Spatial Strategy. The CSS Review that commenced in 2009 will look at targets for 2021 onwards. Kettering has substantially met its target, but not all of East Kettering will be completed by 2021. Members of the Forum were asked to contact Alfie Buller with ideas of where the development should begin, other than with housing (eg Woodland Planting) Members of the Core Group of the Forum were asked to nominate a named substitute. |  |  |
| 10.EKLF.11 | DATE OF NEXT MEETING Site Visit to Prior's Hall – during week commencing 23rd August. Next meeting: 19th October 2010. |  |  |  |

(The meeting started at 7.00 pm and ended at 9.10 pm.)

Signed …………………………………………………………………………………………………  Chair