1.	PURPOSE OF REPORT

To update members of the Town Forum with regard to the situation in Kettering Town regarding residents parking.

- BACKGROUND

2.1	On 15th April 2009, Executive Committee of Kettering Borough Council agreed new residents parking schemes following a consultation exercise with local residents. In summary it was agreed that:

- the continuation of all existing schemes on existing permit conditions pending the implementation of any new schemes;

- the implementation of an enforcement model for new schemes, with 20 hours out of hours enforcement and 18.5 hours back-office support; and

- residents’ parking zones are introduced subject to the County Council’s agreement.

- UPDATE

3.1 	Kettering Borough Council continues to work with Northamptonshire County Council (NCC) to implement the Executive Committee, and ultimately the local resident’s decisions regarding residents parking control zones. It is intended that the remaining residents parking schemes should be introduced in the spring of 2012.

- MILESTONES

4.1	On 10th November 2009 Northamptonshire County Council Cabinet agreed in principle for delegated powers to be given to Kettering Borough Council to carry out enforcement activities in Residents Parking Schemes in the Kettering. From this date work has been ongoing to agree and implement a scheme of delegated power of enforcement to the Council.

4.2	The first resident parking zone was implemented on 1st April 2010 accessed from Haweswater Road, Kettering; and was initially enforced by Northamptonshire Police Traffic Warden. The zone for Eastleigh Road, Windmill Avenue, Lewis Road quickly followed in May 2010.

4.3	After the full delegation agreement to allow enforcement by Kettering Borough Council was signed by Northamptonshire County Council in January 2011, Borough Council wardens undertook this role starting on 4th April 2011. Wardens work patterns were changed to a 7 day shift system with officers patrolling between 8am and 8pm.

4.4	Between July and October 2011 consultation was undertaken with residents of The Lakes area (Windermere Road, Coniston Road, Ulswater Road, Bowhill, Derwent Crescent, Ennerdale Close, Grasmere Road) regarding extension to Haweswater Road scheme. A public information evening was held in December 2011. Referral to Northamptonshire County Council for implementation followed in January 2012

4.5	On 15th September 2011 NCC published public notices to complete the implementation processes for the remaining residents controlled parking zones. This process was paused to allow consideration of objections and suggested amendments to the proposed schemes.

4.6	NCC published updated public notices on 19th January 2012 (closing 9th February) to complete the implementation processes for the remaining residents parking zones, amended to take account of objections (principally the enforcement period – this is now 24 hours in the new schemes). A public information evening was held on 9th January 2012 to answer any remaining queries from residents.