- BACKGROUND

On 15th April 2009, Executive Committee of Kettering Borough Council agreed new residents parking schemes following a consultation exercise with local residents. In summary it was agreed that:

- the continuation of all existing schemes on existing permit conditions pending the implementation of any new schemes;

- the implementation of an enforcement model for new schemes, with 20 hours out of hours enforcement and 18.5 hours back-office support; and

- residents’ parking zones are introduced subject to the County Council’s agreement.

- CURRENT POSITION

Kettering Borough Council continues to work with Northamptonshire County Council (NCC) to implement the Executive Committee, and ultimately the local resident’s decisions regarding residents parking control zones. It is intended that the remaining residents parking schemes should be introduced during 2012.

Zones Already Implemented

Zone A	Haweswater Road estate, 
Zone B 	Eastleigh Road and Windmill Avenue
Zone C	Lewis Road

Zones Pending Approval from NCC Head of Highways and Transportation

Zone D	Acre Street
Zone G	Green Street, St Peters Avenue, Tennyson Road, York Road
Zone I	The Grove
Zone J	The Crescent and Queensbury Road
Zone K	School Lane, Victoria Street and Albert Street
Zone L	Newman Street

Zones Undergoing Further Consultation Works

Zone E - King Street, Crown Street, Lindsay Street, Canon Street, Club Street, Eden Street, St Andrews Street – due to a petition being received from residents of King Street during the final stages of statutory consultation in February 2012, we are resurveying residents on King Street

Zone F - Fleet Street, Trafalgar Road, Howard Street, Cromwell Road, Meadow Road – due to a petition being received from residents on Meadow Road we are reviewing the zone boundaries of this proposed Zone

Zone H – Field Street and Grange Road - due to a petition being received from Kettering Bridge Club, and the Marye Simmons School of Dancing during the final stages of statutory consultation in February 2012, we are resurveying residents on Field Street and Grange Road

Zone N – Gypsy Lane – during the initial consultation residents were not supportive of residents controlled parking, however, with the progression of Zone M below, and further telephone calls from Gypsy Lane further consultation work is programmed.

Zones Pending Public Notices in the Evening Telegraph (Northamptonshire County Council responsibility)

Zone M	Coniston Road, Windermere Road, Ullswater Road

# Text boxes

1.	PURPOSE OF REPORT

To update members of the Town Forum with regard to the situation in Kettering Town regarding residents parking.