Kettering Town Centre APP Monitoring Table 2012

| AAP Objective | AAP policies | Associated targets | Indicators | 2011 baseline | 2012 info i.e. 6/7/11 to 6/7/12 | Action/Comment |
| --- | --- | --- | --- | --- | --- | --- |
| 1. Create a zoned, vibrant town centre which makes best use of available land and existing buildings and maximises potential for regeneration | 1,2,5,15, 17,19,20,21, 22,23,24,,25 | KTC1: Retail – at least 20,500sqm net additional comparison retail in the town centre by 2021 | Amount of completed retail | n/a | 396m2 of retail development has been completed at Eskdaill Street. | The completion of retail development outside of designated frontages will need to be monitored. If significant development takes place, which when completed have no frontage designations, the PSFs and SSFs may need to be reviewed. Future monitoring will need to consider how to capture a net figure – new completions minus losses. Present monitoring system does not allow for this. |
|  |  | KTC1: Commercial – at least 38,500sqm net additional office floorspace by 2021 | Amount of completed office | n/a | Loss of 471m2 within plan area | (38,971m2 net required) |
|  |  | KTC1: Housing – at least 940 new units within the plan area, (at least 541 in the residential qtr) by 2020/21 | Amount of completed housing (plan area) | n/a | 84 housing completions completed from 07/2011 to 07/2012 in the plan area | 856 is the remaining target |
|  |  | KTC5: Leisure – Hotels at STQ5 by 2014/15 and SSQ5 by 2018/19 | Progress? | n/a | STQ5 - Ongoing discussions between Network Rail and East Midlands trains. SSQ5 – Discussions continue with landowner regarding design and layout and highways solutions | STQ5 - Need to continue to progress if to achieve 2014/15 target SSQ5 – Continue to work with the landowner |
|  |  | KTC23: Produce and consult on a Development Appraisal for CQ1 and CQ2 | Within 24 months of adoption (by July 2013) | n/a | No progress on a development appraisal | Need to undertake in the next 12 months |
| 2. To implement a step change in quality retail offer incorporating 20,500sqm | 1,2,3,15, 16,17,18,25 | KTC 1: Overall Plan Target: Provision of at least 20,500m2 net additional comparison goods retail floorspace within the town centre by 2021. At least 14,000m2 net floorspace by 2015/16. or likely to be delivered by 2015/16 | National Retail Ranking Amount of completed retail development in the town centre | 183rd (2008) 0 | 183rd (2008) 396m2 of retail development has been completed at Eskdaill Street. | (2008 is the most recent data freely available). |
|  |  | KTC 15: Provision of at least 6,500m2 net additional retail floorspace at sites SHQ4, SHQ5 and SHQ6 by 2017/18 |  | n/a | 0m2 completed to date. |  |
|  |  | KTC 16: Provision of at least 14,000m2 net additional retail floorspace at SHQ1 by 2015/16 |  | n/a | 0m2 completed to date. | The Newland Centre is now in the ownership of Ellandi who have expressed an intention to begin a program of investment, which could encompass SHQ1, Newlands Phase 1. |
|  |  | KTC3: No more than 25% of non A1 retail frontage in the PSF No more than 3 consecutive non A1 retail units within the PSF No more than 17% of frontages in A4 use within the SSF No more than 8% of frontages in A5 use within the SSF | Use class of new and existing units within the PSF and SSF: Vacancy rates of units in the PSF: Retailer representation Retail rents Pedestrian counts | % of A1 retail frontages in PSF: 75.44 No. of 3 consecutive non A1 retail units within the PSF: 2 % of A4 frontages in SSF: 15.35% % of A5 frontages in SSF: 6.71% 11% in the plan area Great Britain average shop vacancy rates 11% in year to June 11 (Local Data Company) n/a n/a n/a | % of A1 retail frontages in PSF: 74.58% No. of 3 consecutive non A1 retail units within the PSF: 2 % of A4 frontages in SSF: 16.19% % of A5 frontages in SSF: 8.2% 11.56% in the PSF Great Britain average shop vacancy rates 14.6% in year to June 12 (Local Data Company) National retail ranking of 183 shows good retailer representation. However, the national pattern of discount-end retailers to capitalise on vacant units formerly occupied by higher-end stores as a means of rapidly expanding their store portfolio during the downturn, has been reflected in Kettering. £75 per sq.ft (2009) Not surveyed 2012. | Percentage is at 75% when rounded up but has dropped since 2011 baseline. Future change of use applications will need to be very carefully assessed as the threshold has nearly been exceeded. 2 runs of units remain – 3-12 Market St & 64-70 Gold Street. These uses pre-date the adoption of the plan but future applications will need to be mindful of the need to protect the overriding retail character of the area in these locations. The north side of Market St in particular has only 1 A1 retail unit. A4 figure remains below trigger of 17%. The increase from 2011 baseline is not due to new A4 uses being consented but reflects the final frontage designation boundaries of the AAP – slightly fewer SSFs than PSFs and Restaurant Quarter Frontages. A5 figure now exceeds the 8% trigger so further COU to A5 should be resisted. Vacancy rates in the PSF are lower than the SSF (15.75%) and the designated town centre frontages as a whole (12.89%) Conduct survey in 2013 |
|  |  | KTC17: Provision of at least 1000sqm net additional A1 retail/B1c floorspace at Y1 by 2018/19 Provision of at least 1300sqm net additional A1 retail/B1c floorspace at Y2 by 2015/16 Residential units will not account for more than 30% of the total ground floor frontage | Number of residential units completed at ground floor level on the allocated sites | n/a | No completed housing in Y1 or Y2 |  |
| 3. To deliver a new residential community and utilise residential uses to support and complement the quarters | 1,2,6,15, 17,19,20,21, 22,23,25 | KTC1 Overall target: at least 957 residential units within the allocated sites, with at least 540 units within the Residential Qtr | Plan period and housing targets Managed delivery target Building for Life Assessment on completed units | n/a | No units delivered on the allocated sites. 0/Building for Life Assessment on completed units | Windfall sites are: 2011/0593 - (+1) 2012/0146 -(+5) 2012/0206 -(+1) 2012/0231- (+9) |
|  |  | KTC6: 30% of affordable housing units of development of 15 or more Housing density between 40-75dph Varied mix of property types in line with SHMA/Needs Assessment | Number/% of affordable units completed on the allocated sites and within the plan area Housing density Housing type | n/a n/a n/a | 0 delivered |  |
|  |  | KTC15: Provision of 39 units SHQ1 by 2015/16 18 units SHQ2 by 2013/14 20 units SHQ3 by 2013/14 9 units SHQ4 by 2017/18 33 units SHQ5 by 2017/18 24 units SHQ6 by 2017/18 75 units SHQ7 by 2012/13 | Number of residential units completed on the allocated sites and within the plan area | n/a | 0/39 units SHQ1 0/18 units SHQ2 Morrisons staff car park 0/20 units SHQ3 Eden Street 0/9 units SHQ4 Iceland car park 0/33 units SHQ5 Tanners Gate 1 0/24 units SHQ6 Tanners Gate 2 0/75 units SHQ7 Dryden St/Fleet St | Working with owners of newlands centre on plans for Newlands Phase 1. No timescale for this, or larger scheme. No discussions re redevelopment Planning permission for 9 houses approved 21/6/12 KET/2012/0231 No Progress No Progress – fully let retail units Conversion to Gym approved 12/12/11 KET/2011/652 KET/2011/0405 44 affordable homes – 19/6/12 approved subject to S106 obligation |
|  |  | KTC17: Provision of 20 units on Y1 by 2018/19 28 units on Y2 by 2015/16 | Number of residential units completed on the allocated sites and within the plan area | n/a | 0/20 units on Y1 Job’s Yard North 0/28 units on Y2 Soans Yard | 12/465 Erection of 4 no. A1/A2 units and 6 no. flats - pending The Council are in the process of securing a developer |
|  |  | KTC19: Provision of 8 units at RQ1 by 2016/17 18 units at RQ2 by 2015/16 | Number of residential units completed on the allocated sites and within the plan area | n/a | 0/10 units at RQ1 10/18 units at RQ2 | No Progress Site completed |
|  |  | KTC20: Provision of 15 units at STQ4 | Number of residential units completed on the allocated sites and within the plan area | n/a | 0/15 units at STQ4 | No Progress |
|  |  | KTC21: Provision of 67 units NRQ1 by 2017/18 22 units NRQ2 by 2017/18 48 units NRQ3 by 2017/18 120 units NRQ4 by 2015/16 53 units NRQ5 by 2019/20 14 units NRQ6 by 2014/15 14 units NRQ7 by 2014/15 18 units NRQ8 by 2019/20 20 units NRQ9 by 2019/20 94 units NRQ10 by 2015/16 18 units NRQ11 by 2015/16 47 units NRQ12 by 2014/15 5 units NRQ13 by 2020/21 | Number of residential units completed on the allocated sites and within the plan area | n/a | 0/67 units NRQ1 0/22 units NRQ2 0/48 units NRQ3 0/120 units NRQ4 0/53 units NRQ5 0/14 units NRQ6 0/14 units NRQ7 0/18 units NRQ8 0/20 units NRQ9 0/94 units NRQ10 0/18 units NRQ11 0/47 units NRQ12 0/5 units NRQ13 | Some interest from Housebuilders |
|  |  | KTC22: Provision of 11 units SSQ1 by 2017/18 19 units SSQ2 by 2017/18 8 units SSQ3 by 2017/18 62 units SSQ4 by 2017/18 | Number of residential units completed on the allocated sites and within the plan area | n/a | 0/11 units SSQ1 Montagu St/Tordoff Place 0/19 units SSQ2 Carrington St/Victoria St 0/8 units SSQ3 Queen St 0/62 units SSQ4 Queen St | No progress No Progress No Progress KET/2007/0517 50 apartments and retail unit Approved 27/11/07 subject to S106 obligation |
| 4. To create a town centre characterised by the high quality of urban design, architecture and public realm and respect for heritage | 2,11,12,17, 18,19,20,22, 24,25 | KTC11: The provision of high quality public spaces as part of SHQ1 and Y2 development sites Public realm improvements at Station Qtr by 2015/16 Public realm improvements at Meadow Rd by 2015/16 Public Realm improvements at the Horsemarket Public Realm improvements at Dalkeith Place and Silver Street, by 2012/13 Public Realm improvements on the Market Place, by 2010/11 | Number of public spaces created/ existing public spaces improved Number of additional public art installations Environment and Public Realm Quality Number of Listed Building at risk Building for life Assessment on completed housing units Number of non-residential developments built with a BREEAM rating of at least 'very good' | n/a n/a n/a n/a n/a n/a | 2: Market Place, Horsemarket None Awards received None None None | Horsemarket completed Oct 2011 as part of Phases 2 and 3 of public realm improvements. Phase 2/3 works officially complete with removal of through traffic on Market St and Sheep St Awards for Market Place: EMRTPI Award LGN Street Design Award Worshipful Company of Paviours Award SEMLEP Excellence Award Core Indicator – See AMR |
| 5. To create a significant increase in office employment space, along with further regeneration opportunities. | 1,2,4,20, 21,25 | KTC 1: Development of at least 38,500m2 net additional office development within the Plan Area by 2021. At least 32,000m2 within The Station Quarter, and 6,500m2 within The Residential Quarter by 2021. | COI BD1: Amount of floorspace developed for employment by type KTC 4: No. of jobs created per employment sector KTC 2: Number of non-residential developments built with a BREEAM rating of at least 'very good' | n/a n/a n/a | Loss of 471 m2 within plan area No office development at Station Quarter to date. None n/a | 38,971 m2 net required |
|  |  | KTC 20: Provision of at least the following net additional office floorspace: 10,000m2 at STQ2 by 2015/16 4,000m2 at STQ6 by 2015/16 3,720m2 at STQ7 by 2015/16 3,000m2 at STQ8 by 2015/16 3,450m2 at STQ9 by 2015/16 5,600m2 at STQ11 by 2013/14 |  | n/a | Loss of 471 m2 within plan area No office development at Station Quarter to date. | 38,971 m2 net required |
|  |  | KTC 21: Provision of at least the following net additional office floorspace: 5,500m2 at NRQ5 by 2019/20 1,000m2 at NRQ11 by 2015/16 |  | n/a | Loss of 471 m2 within plan area (38,971 m2 net required) No office development at New Residential Quarter to date. | No Progress |
| 6. To make a safe, welcoming, walkable and well connected town centre | 2,6,7,8, 9,10,11,14, 19,25 | KTC6: Residential car parking: Sites of 15+ dwellings to provide at least 1 parking space for car club/car share All developments to provide a minimum of 1 secure cycle storage space per unit | Number of car club or car share spaces secured/ delivered Number of secure cycle storage spaces on housing sites which have been secured/ delivered. | n/a n/a | 0 Sites of 15+ dwellings to provide at least 1 parking space for car club/car share 15 secure cycle spaces secured | Application KET/2011/0405 (approved subject to S106) secures cycle parking for a further 44 units |
|  |  | KTC 7: Road and junction improvements and operational changes at: One way to two way operations at Eskdaill Street, Victoria Street and Queen Street, by 2013/14 Montagu Street to be two way but restricted westbound to buses and cyclists only, by 2013/14 Bus, cycle and pedestrian priority on Silver Street, by 2013/14 Removal of through traffic on Market Street and Sheep Street, by 2010/11 Extension to Trafalgar Road, by 2015/16 One way to two way operations on Station Road, by 2015/16 Junction improvements at: Bowling Green Road- London Road junction, by 2012/13 Northampton Road- Station Road- Bowling Green Road junction, by 2012/13 Northampton Road- Northfield Avenue junction, by 2010/11 Rothwell Road roundabout, by 2012/13 | Number of junction improvements and operational changes outlined in KTC 7 delivered | 1: Double roundabout at Northampton Rd – Northfield Ave completed March 2011 | 1: Removal of through traffic on Market St and Sheep St completed Nov 2011 | KBC working in conjunction with Highways to bring forward next phase of improvements, funding dependent on other developments coming forward The Kettering Transport Steering Group (an officer group) has been reconvened to oversee PR Phase 4 and the next phase of the delivery of the transport strategy for growth (led by the County Council). |
|  |  | KTC 8: New or enlarged car parks will be provided at STQ2, STQ3 and SHQ1, by 2015/16 | Number of new or enhanced car parks outlined in KTC 8 delivered | n/a | None | No Progress |
|  |  | KTC 9: Public Transport New bus interchange within the Station Quarter, with a new bus depot on STQ12, by 2015/16 Relocation of bus stops on Sheep Street to Horsemarket and eastern end of Northampton Road, by 2010/11 Montagu Street to be two way but restricted westbound to buses and cyclists only, by 2013/14 Removal of through traffic on Market Street and Sheep Street, by 2010/11 | Number of public transport improvements outlined in KTC 9 delivered | n/a | 2: Relocation of bus stops on Sheep St to Horsemarket and eastern end of Northampton Rd; Removal of through traffic on Market St and Sheep St |  |
|  |  | KTC 10: The following pedestrian and cycle improvements will be delivered: improved direct crossing at the Station Road, Northampton Road/ Sheep Street junction, by 2012/13 pedestrian connection across Northampton Road, by 2010/11 new pedestrian and cycle bridge over the railway, by 2015/16 cycle parking spaces at the Railway Station, by 2015/16 off road shared foot way and cycle route along Lake Avenue linking to a new railway crossing, by 2015/16 improvements to the underpass opposite Meadow Road, by 2015/16 Off road pedestrian and cycle route from Northampton Road/ Lake Avenue to railway underpass. Meadow Road, by 2015/16 | Environment and Public Realm Quality Number of pedestrian/ cycle connections outlined in KTC 10 delivered. Number of secure cycle storage spaces and cycle parking spaces outlined in KTC 6 which have been secured/ delivered. | n/a n/a n/a | See above Pedestrian connection across Northampton Rd by 2010/11 15 secure cycle spaces secured | No progress |
|  |  | KTC 11: The provision of new high quality public spaces as part of the redevelopment of the SHQ1 and Y2 sites Public Realm improvements at The Station Quarter, by 2015/16 Public Realm improvements at Meadow Road, by 2015/16 Public Realm improvements at the Horsemarket Public Realm improvements at Dalkeith Place and Silver Street, by 2012/13 Public Realm improvements on the Market Place, by 2010/11 | Number of public spaces created/ existing public spaces improved Number of additional public art installations secured/ delivered Number of Crimes reported within Kettering Town Centre | n/a n/a | 2: Market Place, Horsemarket None Estimate of 4801 crimes reported within KTC between July 2011 and June 2012 | Horsemarket completed Oct 2011 as part of Phases 2 and 3 of public realm improvements. Although substantially complete in 2009 Phase 1 Market Place officially complete with removal of through traffic on Market St and Sheep St. No data available for July 2012 |
|  |  | KTC 14: Production of a Surface Water Management Plan and Green Infrastructure Strategy Amount of infrastructure improvements secured by means of condition/ s106 agreements | Production of a Surface Water Management Plan and Green Infrastructure Strategy within 18months of AAP adoption Number/ % of applications approved contrary to advice given by The Environment Agency | n/a n/a | The production of a Green Infrastructure Strategy has been underway for around 6 months with a draft report expected late 2012. A project group to produce a SWMP has been set up and a Project Brief has been circulated. The following draft timetable is being worked to: Contract - September 2012 Inception meeting - October 2012 Draft report - April 2013 Final draft - November 2013 Project completed – 31st January 2014 None in Plan Area. | Drafts of each study are on target to be complete within the timescale envisaged in Indicator KTC14. |
| 7. To deliver a green town centre with an emphasis on provision of green infrastructure, renewable energy initiatives and environmentally efficient buildings to encourage green living. | 2,13,14,14b, 25 | KTC 13: Development on NRQ10 will retain and enhance Westfield Gardens by 2015/16 Development on NRQ10 will provide an on site children’s play area of at least 1,000m2 by 2015/16 Development on NRQ10 will reconfigure Meadow Road Recreation Ground to create a new urban park by 2015/16 Enhancement of the Slade Brook river corridor Create linked linear open spaces along the Slade Brook river corridor New open space at STQ2 Relocation of the Bowling Green and Tennis Club to a site off Lake Avenue Development will provide a net gain in biodiversity | Net gain in open space Provisions required on NRQ10 as outlined in KTC 13 to be delivered by 2015/16 Change in areas of biodiversity importance Building for life Assessment on completed housing units Number of non-residential developments built with a BREEAM rating of at least 'very good' Renewable energy generation | n/a n/a n/a n/a n/a n/a | None None None None None None | Core Indicator – see AMR Core Indicator – see AMR Core Indicator – See AMR |
|  |  | KTC 14: Production of a Surface Water Management Plan and Green Infrastructure Strategy | Production of a Surface Water Management Plan and Green Infrastructure Strategy within 18months of AAP adoption | Neither study underway. | The production of a Green Infrastructure Strategy has been underway for around 6 months with a draft report expected late 2012. A project group to produce a SWMP has been set up and a Project Brief has been circulated. The following draft timetable is being worked to: Contract - September 2012 Inception meeting - October 2012 Draft report - April 2013 Final draft - November 2013 Project completed – 31st January 2014 A draft of each study should, therefore, be complete within the target envisaged in Indicator KTC14. |  |
|  |  | KTC14b: Progress with the implementation of a strategic upstream flood water storage area, or alternative mitigation. | Demonstrable progress with the delivery of a strategic upstream flood water storage area, or alternative mitigation, on the Slade Brook by 2013, including securing of funding. Number/ % of applications approved contrary to advice given by The Environment Agency | n/a n/a | The Surface Water Management Plan will consider further the feasibility of the upstream reservoir. Partnership working and funding discussions with the Environment Agency remain ongoing. None in Plan Area. | This indicator will progress as the SWMP and GI Strategy come forward. |